# VeritasGuard — Task Checklist

Project: VeritasGuard (Security-Focused Mobile App) Date: February 10, 2026

## Phase 1: Planning

- ☒ Review existing codebase and past conversations

- ☒ Create implementation plan with all deliverables

- ☒ Get user approval on architecture plan

## Phase 2: Project Scaffolding

- ☒ Initialize React Native project structure

- ☒ Configure project structure and dependencies

## Phase 3: Android Native Layer

- ☒ Create AndroidManifest.xml with permissions and service declarations

  - Foreground Service permissions (base + dataSync + specialUse)

  - POST_NOTIFICATIONS, SYSTEM_ALERT_WINDOW, WAKE_LOCK

  - ClipboardListenerService, ScreenTextAccessibilityService declarations

  - BootReceiver for service restart

- ☒ Create accessibility_service_config.xml

  - Scoped to 6 packages: Instagram, WhatsApp, X, Telegram, TikTok, Facebook

  - Event types: typeWindowContentChanged, typeViewTextChanged

  - canRetrieveWindowContent enabled

- ☒ Create network_security_config.xml

  - Certificate pinning for api.veritasguard.io

  - cleartextTrafficPermitted=false globally

  - Debug overrides for local development

- ☒ Implement ClipboardListenerModule.kt (Native Module + Headless JS bridge)

  - ReactContextBaseJavaModule with startListening/stopListening/isListening

  - Starts ClipboardListenerService foreground service

- ☒ Implement ClipboardListenerService.kt (Foreground Service)

  - OnPrimaryClipChangedListener registration

  - Clip text extraction and metadata bundling

  - HeadlessJsTask dispatch via PhishingTaskService

  - START_STICKY for persistence

  - Notification channel and persistent notification

- ☒ Implement PhishingTaskService.kt (HeadlessJsTaskService)

  - Bridges clipboard metadata to JS PhishingDetectorTask

  - 5-second timeout, allows foreground execution

- ☒ Implement ClipboardListenerPackage.kt (ReactPackage)

- ☒ Implement ScreenTextAccessibilityService.kt (Accessibility Service)

  - AccessibilityNodeInfo tree traversal

  - 2-second debouncing, text deduplication

  - DeviceEventEmitter to React Native

  - 5000 character max text length

- ☒ Implement OverlayModule.kt (System Alert Window)

  - TYPE_APPLICATION_OVERLAY with non-blocking flags

  - Color-coded badges: safe(green), warning(amber), danger(red), info(blue)

  - Auto-dismiss after 8 seconds

  - canDrawOverlays permission check

- ☒ Implement OverlayPackage.kt (ReactPackage)

- ☒ Implement BootReceiver.kt

  - Restarts ClipboardListenerService on BOOT_COMPLETED

## Phase 4: React Native Layer

- ☒ Create App.tsx with background service initialization and SSL Pinning

  - Permission request flow (notifications, overlay, accessibility guidance)

  - ClipboardListenerModule.startListening() on user action

  - HoaxChecker event listener setup

  - Dark-themed dashboard with security event log

  - Status card with monitoring toggle

- ☒ Create index.js with Headless task registration

  - AppRegistry.registerComponent for main app

  - AppRegistry.registerHeadlessTask for PhishingDetectorTask

- ☒ Create PII Scrubber utility (piiScrubber.ts)

  - 7 regex patterns: email, phone, NIK, credit card, IP, credential URL, SSN

  - scrubPII(), containsPII(), analyzePII() functions

  - Returns sanitized text + PII count + PII types

- ☒ Create SSL-pinned API client (apiClient.ts)

  - react-native-ssl-pinning integration

  - analyzeUrl() and checkHoax() typed functions

  - 15-second timeout, consistent error handling

- ☒ Create Phishing Detector Headless Task (PhishingDetectorTask.ts)

  - URL extraction via regex

  - Client-side heuristics: domain entropy, suspicious TLD, IP-based URL, excessive subdomains

  - Backend API call with SSL pinning

  - Offline fallback using client-side scoring

  - Overlay badge trigger based on risk threshold

- ☒ Create Hoax Checker service (hoaxChecker.ts)

  - NativeEventEmitter listener for onScreenTextCaptured

  - PII scrubber integration (mandatory before any API call)

  - Per-package cooldown throttling (10 seconds)

  - 5-tier verdict handling with overlay badges

  - Singleton pattern with start/stop lifecycle

## Phase 5: FastAPI Backend

- ☒ Create main.py with mTLS endpoints and Redis queue

  - POST /api/v1/analyze-url endpoint

  - POST /api/v1/check-hoax endpoint

  - Redis volatile mode (no disk persistence)

  - Sliding window rate limiter (30 req/min per IP)

  - CORS middleware, Pydantic models

  - Health check endpoint

- ☒ Create url_analyzer.py with headless browser sandbox

  - Shannon entropy domain calculation

  - 18 suspicious TLD blacklist

  - Playwright sandboxed browser visit

  - Redirect chain analysis

  - Login form / credential harvesting detection

  - 0-100 risk score aggregation

- ☒ Create hoax_checker.py with Gemini 1.5 Pro RAG engine

  - Structured system prompt for factuality

  - JSON response parsing with validation

  - 5-tier verdict: verified/likely_true/unverified/likely_false/false

  - Trusted source priority (Reuters, AP, AFP)

  - Mock mode fallback when no API key

- ☒ Create requirements.txt

  - fastapi, uvicorn, redis, playwright, google-generativeai, pydantic

## Phase 6: Verification

- ☒ Verify all files are created (25 files confirmed)

- ☒ Create walkthrough documentation

- ☐ Build verification on Android device/emulator

- ☐ Backend smoke test with curl commands

- ☐ Security audit checklist

## Phase 7: Remaining Setup (User Tasks)

- ☐ Run npx -y @react-native-community/cli init VeritasGuard for full RN scaffold

- ☐ Register ClipboardListenerPackage and OverlayPackage in MainApplication.kt

- ☐ Replace placeholder SHA-256 pins in network_security_config.xml

- ☐ Set GEMINI_API_KEY environment variable

- ☐ Install Playwright: playwright install chromium

- ☐ Submit Play Console Accessibility Declaration

- ☐ Prepare PROPERTY_SPECIAL_USE_FGS_SUBTYPE justification for Play Store review